## Slide 1: Leave – It
Presentatie v3.0

## Slide 2: Presteerde Werk
Rolverdeling en prestaties

## Slide 3: Rolverdeling
2 Personen Conditionering : Wouter & Denny
Sensoren: Vochtigheidsgraad, temperatuur, pH-Waarde v/d grond + omgevingstemperatuur, omgevingslicht,
Data verstuurd naar database
Zorgen voor juiste sensor data
Ontwerp Dataset/backend web
1 Persoon beeldherkenning: Joris
Foto’s trekken van plant en versturen naar database
Herkennen welke plant in de bak zit
Plant analyseren a.d.h.v. getrokken foto’s
2 Personen Plant Robot: Robbe & Steven
Toevoer water, stroom, voedingsstoffen
Hardware connecties sensoren
PCB-ontwerp
Design plantenbak
1 Persoon PM/Web development: Melvin
Frontend web
Project management

## Slide 4: Conditionering: Denny
As a user, I want to obtain data from the particle (dust) sensor
As a developer, I want a client-side connection between my devices and the cloud over MQTT
As a user, I want the "Leave It" unit to send data during a specific timeframe
As a developer, I need to make sure that all sensor data is correct
Gemiddelde berekenen van sensordata
As a developer, I need to make sure that the database can aquire all data sent from the master.
Presentatie

## Slide 5: Conditionering: Wouter
As a developer I want a server-side connection between my devices and the cloud over MQTT
As a user I want all communication to happen even when the client isn't running
As a developer I want the sensors to be tested in practice cases
As a developer I want all sensor data to be sent in the correct JSON format
As a developer, I want documentation regarding the sensor data
Meegeholpen met IoT Hub in orde te krijgen, vanwege een uitgeschakeld account
Geleidingssensor probe

## Slide 6: Beeldherkenning (+ backend): Joris
As a designer, I want to have an overview of all the available API endpoints.
As a developer I want a new picture to be taken automatically over a specific period of time.
As a developer I want organised API endpoints with documentation.
As a developer I want image's to be automatically uploaded to the API.
As a developer I want a central controller for image handling.
As a developer I want to remotely access the API.
As a user I want to automatically get the optimal environment for this specific plant.

## Slide 7: Plant Robot: Robbe
As a user, I want the pot to have a lamp above the plant
Designen van circuits en PCB’s
Opzoekwerk betreffende de conductivity sensor en basiscircuit opgesteld
As a product designer I want to have transitors on electrical boards to turn certain parts on or off
As a user, I want an electrical circuit for tracking nutrient levels

## Slide 8: Plant Robot: Steven
As a user, I want the pot to pump nutritious water to the plants
Stroomschema
Ziek gevallen (veel beterschap Steven!)

## Slide 9: Project Management / Web Development: Melvin
As a user, I want the sensor data to be formatted to the simplest format possible
As a user, I want the sensor data shown on the dashboard to be real data received from my lab farm
As a user, I want to see what the minimum and maximum value for each sensor can be on my leave-it page
Meetings
As a user, I want to be able to add a new lab farm

## Slide 10: Mockup Add Labfarm
Op dit scherm kan u een nieuwe Labfarm aanmaken.

## Slide 11: Add new LF
Op dit scherm kan u een nieuwe Labfarm aanmaken.

## Slide 12: Overzicht
Op dit scherm kan u een volledig overzicht terugkrijgen van alle Labfarms in uw bezit.

## Slide 13: Overzicht van 1 Labfarm
Hier kan u het overzicht bekijken van 1 specifieke Labfarm.

## Slide 14: Overzicht van 1 Labfarm
Hier kan u het overzicht bekijken van 1 specifieke Labfarm.

## Slide 15: Settings
Hier kan u uw preferences veranderen.

## Slide 16: Demo

## Slide 17: Burndown Chart

## Slide 18: 22/Oct/18 1:09 PM - 05/Nov/18 12:27 PM

## Slide 19
Key | Summary | Issue Type | Priority | Status | Story Points (34)
IOT18LF1-54 | As a user, I want the pot to have a lamp above the plant | Story | Medium | DONE | 3
IOT18LF1-94 | As a user I want all communication to happen even when the client isn't running | Story | Medium | DONE | 2
IOT18LF1-99 | As a user, I want the sensor data to be formatted to the simplest format possible | Story | Medium | DONE | 1
IOT18LF1-110 | As a developer I want a server-side connection between my devices and the cloud over MQTT | Story | Medium | DONE | 8
IOT18LF1-115 | As a developer, I want a client-side connection between my devices and the cloud over MQTT | Story | Medium | DONE | 8
IOT18LF1-116 | As a user, I want to obtain data from the particle (dust) sensor | Story | Medium | DONE | 2
IOT18LF1-126 * | As a developer I want a new picture to be taken automatically over a specific period of time. | Story | Medium | DONE | 8
IOT18LF1-140 * | As a designer, i want to have an overview of all the availabe API endpoints. | Story | Medium | DONE | 2
COMPLETED

## Slide 20
Key | Summary | Issue Type | Priority | Status | Story Points (22 → 25)
IOT18LF1-68 | As a user, I want to receive notifications when there's something wrong with my plants | Story | Medium | TO DO | 3
IOT18LF1-76 | As a user, I want to see what the minimum and maximum value for each sensor can be on my leave-it page | Story | Medium | TO DO | 3
IOT18LF1-103 | As a designer, I want a central power supply for all the components | Story | Medium | TO DO | 5 → 8
IOT18LF1-105 | As a designer, I want the camera to be protected in a case | Story | Medium | TO DO | 3
IOT18LF1-113 | As a user, I want the sensor data shown on the dashboard to be real data received from my lab farm | Story | Medium | TO DO | 3
IOT18LF1-123 | As a user i want my plant to be automatically recognized. | Story | Medium | IN PROGRESS | 5
NOT COMPLETED

## Slide 21: 06/Nov/18 10:37 PM - 15/Nov/18 1:11 PM

## Slide 22
Key | Summary | Issue Type | Priority | Status | Story Points (43)
IOT18LF1-56 | As a user, I want the pot to pump nutritious water to the plants | Story | Medium | DONE | 5
IOT18LF1-76 | As a user, I want to see what the minimum and maximum value for each sensor can be on my leave-it page | Story | Medium | DONE | 3
IOT18LF1-113 | As a user, I want the sensor data shown on the dashboard to be real data received from my lab farm | Story | Medium | DONE | 3
IOT18LF1-147 | As a developer, I need to make sure that all sensor data is correct | Story | Medium | DONE | 5
IOT18LF1-149 | As a developer I want organised API endpoints with documentation. | Story | Medium | DONE | 13
IOT18LF1-151 | As a developer, I want documentation regarding the sensor data | Story | Medium | DONE | 3
IOT18LF1-152 | As a user, I want the "Leave It" unit to send data during a specific timeframe | Story | Medium | DONE | 3
IOT18LF1-154 | As a developer I want all sensor data to be sent in the correct JSON format | Story | Medium | DONE | 3
IOT18LF1-155 | As a developer I want the sensors to be tested in practice cases | Story | Medium | DONE | 5
COMPLETED

## Slide 23
Key | Summary | Issue Type | Priority | Status | Story Points (22)
IOT18LF1-52 | As a user, I want an electrical circuit for tracking nutrient levels | Story | Medium | IN PROGRESS | 8
IOT18LF1-68 | As a user, I want to receive notifications when there's something wrong with my plants | Story | Medium | TO DO | 3
IOT18LF1-105 | As a designer, I want the camera to be protected in a case | Story | Medium | TO DO | 3
IOT18LF1-148 | As a product designer I want to have transitors on electrical boards to turn certain parts on or off | Story | Medium | IN PROGRESS | 5
IOT18LF1-150 | As a developer I want to remotely access the API. | Story | Medium | IN PROGRESS | 3
NOT COMPLETED

## Slide 24: 17/Nov/18 3:23 PM - 24/Nov/18 3:23 PM

## Slide 25
Key | Summary | Issue Type | Priority | Status | Story Points (42)
IOT18LF1-45 | As a user i want to automatically get the optimal environment for this specific plant. | Story | Medium | DONE | 8
IOT18LF1-52 | As a user, I want an electrical circuit for tracking nutrient levels | Story | Medium | DONE | 8
IOT18LF1-148 | As a product designer I want to have transitors on electrical boards to turn certain parts on or off | Story | Medium | DONE | 5
IOT18LF1-150 | As a developer I want to remotely access the API. | Story | Medium | DONE | 3
IOT18LF1-156 | As a user, I want to be able to add a new lab farm | Story | Medium | DONE | 5
IOT18LF1-167 | As a developer I want a central controller for image handling. | Story | Medium | DONE | 3
IOT18LF1-168 | As a developer i want image's to be automatically uploaded to the API. | Story | Medium | DONE | 5
IOT18LF1-169 | As a developer, I need to make sure that the database can aquire all data sent from the master. | Story | Medium | DONE | 5
COMPLETED

## Slide 26
Key | Summary | Issue Type | Priority | Status | Story Points (28)
IOT18LF1-161 | As a user, I want to be able to edit a labfarm | Story | Medium | TO DO | 5
IOT18LF1-170 | As a user, I want the Leave It unit to automatically create its account | Story | Medium | IN PROGRESS | 5
IOT18LF1-171 | As a developer I want to have a conductivity sensor with accurate conductivity values | Story | Medium | IN PROGRESS | 5
IOT18LF1-172 | As a developer I want the data to be standard european unit notation | Story | Medium | IN PROGRESS | 5
IOT18LF1-173 * | As a designer I want a complete list of items documented | Story | Medium | IN PROGRESS | 3
IOT18LF1-174 * | As a designer I want a schematic of the different power modes documented | Story | Medium | TO DO | 5
TODO

## Slide 27: Analyse Update

## Slide 28: Conditionering | Oud database model

## Slide 29: Conditionering | Nieuw database model

## Slide 30: Labfarm | Verbruik

## Slide 31: Labfarm | Algemene Architectuur

## Slide 32: Planning

## Slide 33
MILESTONES
PCB’s afwerken
Power Management systeem
Data flow onderhouden
Onderzoek doen naar standaardwaarden betreffende planten
Assemblage (als de buizen er zijn)
Integratie van de Google Cloud Vision API
Automatiseren van de Labfarm